SCRUM MEETING WEEK (10)

**Lab Session Notes**

* Get Log in / Sign up
* Fix about page, fix login button
* Student joins a class and Admin can create a class
* Front end - The course pages, quiz (input Q and ans),assignment page and admin to edit front end will be done; Backend- admin create class, students joins the class, sign up & in → TA Notes
  + Testing plan- front end (if everything moving perfectly), backend (admin create class, students joins the class, sign up & in)

**:white_check_mark: Sprint planning checklist**

| **Preparation** | **Meeting** | **Follow up** |
| --- | --- | --- |
| **Last Week**  Nolan -> Database functional, database interacting with authentication/frontend  Ankkit -> Authentication  Daniel -> Roadmap  Rhys -> Frontend pages  Mark -> Frontend pages | ​​  **Team General Focus**   * Testing Plan Frontend (Moving Perfectly)   + Unit Tests for Navigation * Backend Test Plan (Admin create class, student join class, sign up and login)   + SQL Injection Test?   **Issues**  **Design**   * Settings page   **Backend**   * Admin Create Class * Students Joins Class * Sign in / Log in \*\*\*   **Frontend**   * Quiz Page * Assignments Page * Admin Edit Page * Admin Register Student Page * Settings page   **Database**   * Functional with application   **Documentation**   * Testing plan for both backend and frontend | ​​   * Follow up meeting Thursday (Evening on Discord) |

**Front End, DB, Backend, Design, Documentation,**

** Sprint team members**

| **Name** | **Role** |
| --- | --- |
| ​​Mark Lovesey | ​​Scrum Master   * Front end * Design * Documentation |
| Rhys Smith | Team Member:   * Design * Backend * Documentation |
| Nolan Nishikawa | Team Member:   * Database * Backend * Documentation |
| Ankkit Prakash | Team Member:   * Front end * Backend, * Documentation |
| Daniel Penner | Team Member:   * Front end * Back end * Database |

** Sprint planning meeting items**

**Previous sprint summary**

| **Sprint theme** | Finishing Dynamic Frontend, Dummy Value Testing, and Finishing/Implementing Authentication |
| --- | --- |
| **Issues completed** | ​​10 |
| **Issues left** | 3 |
| **Team Capacity** | 12 |
| **Summary** | ​​Began designing the authentication & security features, designed dummy data for the database, and completed a portion of the required frontend pages |

**Details Current sprint**

| **Start date** | 03/19/2024 |
| --- | --- |
| **End date** | 03/22/2024 |
| **Sprint theme** | Frontend implementation of Authentication and Database. Student Functionality (create and join classes), User Registration & Sign in, Frontend pages for core app functionality (admin dashboard, settings, etc.) |
| **Team capacity** | 12 |
| **Issues capacity** | 10 |
| **Individual capacity** | 3 |
| **Potential risks** | 1. Work from other classes 2. Personal events |
| **Mitigations** | 1. Planning specific times in advance to code and complete work for other classes ahead/after depending on the severity of the issue    1. Additionally, if necessary issues will be completed during the weekend so as not to fall behind. 2. Planning to complete issues around team member’s individual schedules |

** Sprint planning resources**

* https://github.com/chpsmstr/eduQuest