SCRUM MEETING WEEK (11)

**Lab Session Notes**

* TA Notes → Log Out Button on each page or Navigation Bar
  + Text box submission for student assignment page
  + Database and Frontend should be similar → Course instructor information in frontend but you have dummy data →
  + Recording video of updates next week
  + Teacher check for logging in
  + Encrypt password in db and getting
* Error logging in → Notify user (say incorrect username/password)

**:white_check_mark: Sprint planning checklist**

| **Preparation** | **Meeting** | **Follow up** |
| --- | --- | --- |
| **Last Week** | ​​  **Team General Focus**   * M4, complete document   + CI/CD Automation rollout * Create a bunch of unit tests for both front and backend   **Issues**  **Design**   * Settings page   **Backend**   * Moving core dynamic pages to userpages folder * CI/CD Pipeline (<https://www.youtube.com/watch?v=V-VXTashnE4&t=962s>)   **Frontend**   * NavBar across app   **Database**   * Student Quiz integration with database * Teacher create a quiz implementation with database (decide on whether serializing objects to the database or using separate input fields then creating an object in student quiz with that data)   **Documentation**   * M4 Summary Report | ​​   * Follow up meeting (Thursday/Friday) on discord |

**Front End, DB, Backend, Design, Documentation,**

** Sprint team members**

| **Name** | **Role** |
| --- | --- |
| ​​Mark Lovesey | ​​Scrum Master   * Front end * Design * Documentation |
| Rhys Smith | Team Member:   * Design * Backend * Documentation |
| Nolan Nishikawa | Team Member:   * Database * Backend * Documentation |
| Ankkit Prakash | Team Member:   * Front end * Backend, * Documentation |
| Daniel Penner | Team Member:   * Front end * Back end * Database |

** Sprint planning meeting items**

**Previous sprint summary**

| **Sprint theme** | Frontend implementation of Authentication and Database. Student Functionality (create and join classes), User Registration & Sign in, Frontend pages for core app functionality (admin dashboard, settings, etc.) |
| --- | --- |
| **Issues completed** | ​​10 |
| **Issues left** | 3 |
| **Team Capacity** | 12 |
| **Summary** | ​​Completed core functionality of quiz & assignments pages. Implemented the database to verify login and registration along with fetching course information. |

**Details Current sprint**

| **Start date** | 03/26/2024 |
| --- | --- |
| **End date** | 03/29/2024 |
| **Sprint theme** | Majority Database Implementation, M4 Document, Improving Overall Styling/Solidifying Frontend, and Implementing More Unit Tests for Both Front and Backend. |
| **Team capacity** | 12 |
| **Issues capacity** | 10 |
| **Individual capacity** | 3 |
| **Potential risks** | 1. Work from other classes 2. Personal events |
| **Mitigations** | 1. Planning specific times in advance to code and complete work for other classes ahead/after depending on the severity of the issue    1. Additionally, if necessary issues will be completed during the weekend so as not to fall behind. 2. Planning to complete issues around team member’s individual schedules |

** Sprint planning resources**

* https://github.com/chpsmstr/eduQuest