SCRUM MEETING WEEK (13)

**Lab Session Notes**

* TA Notes
  + User settings link with database
  + Creating a teacher and student of same information (shouldn’t be allowed)
  + Settings only appear if logged in

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| **Last Week**   * Getting the project’s core features function → ready team for presentation | ​​  **Team General Focus**   * M5 Document   **Issues**  **Design**   * Animations   **Backend**   * User settings only visible if user is logged in * Students request to join a class * Admin Functionality → Add/remove students from course   **Frontend**   * Grade page restyle? * ‘Hi, John’   + Pull name from db   + top-right   **Database**  **Documentation**   * M5 Summary Document | ​​   * Follow up meeting (Thursday/Friday) on discord |

**Front End, DB, Backend, Design, Documentation,**

** Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​Mark Lovesey | ​​Scrum Master   * Front end * Design * Documentation |
| Rhys Smith | Team Member:   * Design * Backend * Documentation |
| Nolan Nishikawa | Team Member:   * Database * Backend * Documentation |
| Ankkit Prakash | Team Member:   * Front end * Backend, * Documentation |
| Daniel Penner | Team Member:   * Front end * Back end * Database |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | Majority Database Implementation, Improving Overall Styling/Solidifying Frontend, and Implementing More Unit Tests for Both Front and Backend & Core Final Functionality. |
| **Issues completed** | ​​10 |
| **Issues left** | 3 |
| **Team Capacity** | 12 |
| **Summary** | ​​Completed core functionality of quiz & assignments pages. Implemented the database to verify login and registration along with fetching course information. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | 04/08/2024 |
| **End date** | 04/12/2024 |
| **Sprint theme** | Concluding Project & M5 Summary |
| **Team capacity** | 10 |
| **Issues capacity** | 5 |
| **Individual capacity** | 3 |
| **Potential risks** | 1. Work from other classes 2. Personal events 3. Final Exam Preparation |
| **Mitigations** | 1. Planning specific times in advance to code and complete work for other classes ahead/after depending on the severity of the issue    1. Additionally, if necessary issues will be completed during the weekend so as not to fall behind. 2. Planning to complete issues around team member’s individual schedules 3. Lowering Issue Capacity |

** Sprint planning resources**

* https://github.com/chpsmstr/eduQuest